## Slide 2
Intelma Incident Repository - IIR

## Slide 3: Summary – one pager – W15
Planned delivery at risk
Green
Yellow
Red
On track; will complete as planned
Originally planned or completed activity
Key Milestone Legend:
Analisis
Requisites Definition Ready
Pre Study, Logic and Application Definition Ready
1. What has the team done since last met? (Achievements)
Prepared the detailed Requisites Description
Definition of macro view of requisites
2. What will the team do before we meet again? (Next steps)
Continue with Pre Study, prepare the flow for Logic
Scope Details / Initiative phases:
Tool was requested by Intelma Management team
Project will start officially on Apr 30 We have set a sequence of recurrent meetings every Fryday from 10am till 12pm. This file will be send out after all follow up meeting.
This phase aims to be finished on Jun 15, however we plan to keep doing maintenance, creating other reports, etc. according to Intelma´s demand.
Summary
Initiative Description:
We need to have a web node or sites issues tool that provide all issues items that have to solve and have been done.
We also need to have a data base unified for all Node Issues solved or the constant nodes error that have the environment or tools.
We have to need to search the reported bugs
Easy way to report bugs, issues or errors.
Be friendly, security and assertive.
Keywords
Edit Records
Developers: Martin Villicaña
Architect: Pablo Gonzalez
Actual/Estimated
Key Milestones
4
“Jun
01”
Planned
2
May
25
Apr
30
1
W19 2018
W20 2018
W21 2018
W22 2018
W23 2018
W24 2018
W25 2018
W262018
4. Codification Ready
5. Development Tests Ready
6. Alpha version launch
7. Debug and Improvements + REV A launch
W18 2018
5
6
Jun
15
3. Is anything slowing the team down? (Risks and Issues)
N/A
4. What support is required from the Leaders? (attention and action)
Assure 100% assignation for Pablo Gonzalez and Martin for this project
Create an internal project in current tool IIR for Pablo Gonzalez and Martin time reporting
Provide any support needed to Pablo Gonzalez and Martin in order to assure the milestones as planned
Needed to defined the Server where this application can be stored.
Gray
7
“Jun
08 ”
May
03
May
04
3
Will miss planned delivery
4
Jun
01”
2
May
25
Apr
30
1
5
6
Jun
15
7
Jun
08”
May
03
May
04
3

## Slide 4
Thank you
Canadá
866 Place Simon, Saint Laurent
Canada H4M 2W2
+1514 564 3243
Ciudad de México
Av. Ejercito Nacional No. 505 – 1003
Col. Ampliación Granada, Ciudad de México
+52 55 65 88 99 23
www.intelmas.com