## Slide 2
OPM – Ericsson
Plugin

## Slide 3: Summary – one page – W16
Planned delivery at risk
Green
Yellow
Red
On track; will complete as planned
Originally planned or completed activity
Key Milestone Legend:
Codification
Development Tests Ready
User and Documentation
1. What has the team done since last met? (Achievements)
User Documentation 90%
Technical Documentation 80%
Test OPM: 70%
2. What will the team do before we meet again? (Next steps)
Check minimum information (raw data) required to get all OPM modules working for Ericsson.
Analysis to implement logic for new raw data for Ericsson.
Opm Installer
End of Test
Scope Details / Initiative phases:
Tool was requested by Telcel.
Project was started 13 Apr.
We have set a sequence of recurrent meetings every Friday from 10am till 12pm. This file will be send out after all follow up meeting.
This phase aims to be finished on Apr 30, however we plan to keep doing maintenance, creating other reports, etc. according to client´s demand.
Summary
Initiative Description:
We need a tool for monitoring performance of Ericsson nodes in Telcel Network.
We also need to have a database unified for all vendors, what needs to be easy to access and centralized.
We also need to have OPM modules and reports working for Ericsson files.
The metrics has to be showed in less than 10 minutes in GUI with all vendors.
Per each aproximetly 10,000 nodes require: Ram 24 GB, HD 500 GB, vCPU 3
Destributed in 3 OSS’s
Actual/Estimated
Key Milestones
4
Apr
30
Planned
2
Apr
27
Apr
13
1
W2 2018
W3 2018
W4 2018
W8 2018
W15 2018
W16 2018
W17 2018
W18 2018
4. Installation Package/Test
5. Alpha version Launch
W1 2018
5
3. Is anything slowing the team down? (Risks and Issues)
4. What support is required from the Leaders? (attention and action)
Gray
Apr
17
Apr
20
3
Will miss planned delivery
4
2
Apr
13
1
5
3
Apr
27
Apr
27
Apr
27
Apr
30

## Slide 4
Thank you
Canadá
866 Place Simon, Saint Laurent
Canada H4M 2W2
+1514 564 3243
Ciudad de México
Av. Ejercito Nacional No. 505 – 1003
Col. Ampliación Granada, Ciudad de México
+52 55 65 88 99 23
www.intelmas.com